Below is the complete Person 3 plan for PacketFlow ImmuneNet. Person 3 is the Hardware + Demo + Presentation + Systems Integration Lead. Their job is to make the project feel hardware-linked, futuristic, polished, and judge-ready, while Person 1 makes the backend real and Person 2 makes the digital twin visual. This is based on the revised revised_final_packetflow.docx, especially the sections on SwarmFlow, Smart Relay Hub, hardware deliverables, demo script, build plan, feature priorities, slide structure, validation metrics, threat model, deployment reliability, and judge Q&A.

Person 3 Role

Title

SwarmFlow / Hardware / Demo / Presentation Lead

Main responsibility

Person 3 owns the physical proof and final judge experience.

Person 1 proves the system is technically real.
Person 2 proves the system is visible and understandable.
Person 3 proves the system is hardware-connected, deployable, rehearsed, and presentation-ready.

Person 3’s job is to make judges feel:

This is not just software.

This is not just a dashboard.

This is a real logistics protocol that can run at physical hubs.

⸻

What Person 3 Must Build

Person 3 must build and manage:

1. Smart Relay Hub physical prototype

2. RFID/QR parcel identity proof

3. Temperature sensor or simulated cold-chain fallback

4. Green/red LED trust signal

5. Phone GPS Proof-of-Movement flow

6. Hardware-to-backend scan integration

7. Hardware-to-dashboard live proof

8. QR parcel label

9. Physical parcel box

10. SmartHub enclosure/labels

11. CAD mockup for Smart Relay Hub

12. CAD mockup for Smart Parcel Tag

13. KiCAD/PCB schematic story

14. Backup demo video

15. Slide deck coordination

16. Final demo script

17. Judge Q&A prep

18. Rehearsal and timing

19. Demo fallback plan

20. Physical table setup

Person 3 is not just “hardware person.” Person 3 is the person who makes the whole thing feel like a complete hackathon product.

⸻

Person 3’s Core Objective

The document says the physical demo proves one trusted handoff, while the digital twin proves city-scale deployment. Person 3 must make this line real:

The node on this table is one instance of what you see in the simulation.

Every hub in the network runs the same Proof-of-Movement logic.

That is the entire purpose of Person 3.

⸻

How Person 3 Complements Person 1

Person 1 builds backend endpoints and logic.

Person 3 provides real-world inputs to Person 1:

RFID scan

QR parcel ID

Temperature reading

Tamper trigger

Hub overload button

GPS scan from phone

Hardware scan event

Person 1 receives these and decides:

ACCEPTED

BLOCKED

REROUTED

HOLD

WARNING

Then Person 3 uses the backend decision to show:

Green LED = trusted movement

Red LED = blocked or suspicious movement

So Person 3 gives Person 1 the physical evidence layer.

⸻

How Person 3 Complements Person 2

Person 2 builds the dashboard and digital twin.

Person 3 triggers events that Person 2 displays:

Real scan happens → dashboard updates

Temperature rises → cold-chain panel turns red

LED turns green/red → movement proof panel shows same decision

RFID confirms parcel → parcel card updates

GPS validates hub proximity → geofence result appears

Person 2 makes the system look like a city-scale twin.
Person 3 makes the judges believe the twin is connected to the physical world.

⸻

Person 3 System Ownership

Person 3 owns these project layers

| Layer | Person 3 responsibility |
| --- | --- |
| SwarmFlow physical layer | Build Smart Relay Hub and parcel proof setup |
| Hardware input | RFID, QR, temperature, LEDs, push button |
| Phone GPS | Coordinate with Person 2’s scan page |
| Backend integration | Send scan data to Person 1’s API |
| Demo proof | Make hardware scan update dashboard |
| CAD/KiCAD story | Show deployable hardware design |
| Presentation | Slides, script, Q&A, backup video |
| Reliability | Fallbacks for hardware, GPS, WiFi, AI, sensor failure |

⸻

Main Hardware Concept

Do not frame this as an Arduino project.

Frame it as:

Smart Relay Hub Node

This is a physical checkpoint that verifies whether a parcel handoff is real.

The document says SwarmFlow is not just hardware. It is the movement layer of PacketFlow ImmuneNet. Person 3 must explain:

SwarmFlow answers: How does the parcel move?

PacketFlow answers: Where should it move next?

ImmuneNet answers: Can we trust that movement?

AgentOps answers: When should the route change automatically?

⸻

Physical Demo Setup

Person 3 should build this table setup:

[Smart Relay Hub Node]

- ESP32

- RFID reader

- DHT22/SHT31

- Green LED

- Red LED

- Push button

- Hub label: HUB-A

[Parcel Box]

- QR label

- RFID tag

- Parcel ID: MED-104

- Medicine sticker

- Temperature limit: ≤ 25°C

[Phone]

- Opens /scan/HUB-A?parcel_id=MED-104

- Captures GPS

- Sends proof to backend

[Laptop Screen]

- Person 2 dashboard

- Digital twin

- Movement proof panel

- ImmuneNet alerts

The judge should physically see:

Parcel scanned

GPS verified

Temperature checked

LED changes

Dashboard updates

⸻

Hardware Components Person 3 Needs

Required components

| Component | Purpose | Demo role |
| --- | --- | --- |
| ESP32 DevKit | Hub controller | Sends scan/sensor event |
| RC522 RFID reader | Parcel identity scan | Confirms parcel ID |
| RFID tag/card | Parcel identity | Represents MED-104 |
| DHT22 or SHT31 | Temperature sensing | Cold-chain proof |
| Green LED | Accepted movement | Shows trusted event |
| Red LED | Blocked movement | Shows anomaly |
| Push button | Simulate overload/tamper/breach | Physical trigger |
| QR code label | Backup parcel scan | Works if RFID fails |
| Phone GPS | Geofence proof | Confirms scanner is near hub |
| Small box/enclosure | Product-like housing | Avoid breadboard look |

Approximate BOM

The document mentions:

ESP32 DevKit: Rs 300–500

RC522 RFID reader: Rs 100–150

DHT22/SHT31: Rs 150–300

Red/green LEDs: Rs 20

Small enclosure/cardboard/3D print: Rs 100–500

Keep this ready for slide/judge questions.

⸻

Person 3 Hardware Deliverables

1. Smart Relay Hub Node

This is the main physical prototype.

It should include:

ESP32

RFID reader

Temperature sensor

Green LED

Red LED

Push button

USB power

Hub ID label

Scanner zone label

Labels to stick physically

Smart Relay Hub — HUB-A

RFID Parcel Identity Zone

Cold-Chain Sensor

Proof-of-Movement Active

Green = Accepted

Red = Blocked

Make the labels clean and readable.

⸻

2. Parcel Box

Use a small cardboard box or any clean container.

It should include:

Parcel ID: MED-104

Type: Medicine

Temperature limit: ≤ 25°C

QR code

RFID tag/card attached

Optional medicine/cold-chain sticker

QR content

Ask Person 2 to create QR pointing to:

http://localhost:5173/scan/HUB-A?parcel_id=MED-104

or:

https://your-demo-url/scan/HUB-A?parcel_id=MED-104

⸻

3. Temperature Trigger

Person 3 must support both real and fallback temperature breach.

Real method

Use DHT22/SHT31 sensor.

Demo safe state:

24.3°C

Demo breach:

29.2°C

If actual sensor does not rise quickly, do not struggle live.

Fallback method

Use:

Raise Temperature button on dashboard

or physical push button mapped to:

POST /scenario/temp-breach

The document explicitly allows temperature reading to be real or simulated fallback.

⸻

4. LED Trust Signal

This is important because it makes trust visible physically.

LED logic

| Backend decision | LED |
| --- | --- |
| ACCEPTED | Green |
| BLOCKED | Red |
| REROUTED | Red or amber-style red blink |
| HOLD | Red |
| WARNING | Red blink or both briefly |

Demo line

Person 3 should say:

The LED is not decoration. It is the local trust signal. Green means the movement claim passed Proof-of-Movement. Red means ImmuneNet rejected or held the claim.

⸻

5. Push Button

The push button can be used for one of three things.

Best use:

Simulate hub overload

Alternative uses:

Simulate tamper

Simulate temperature breach

For the cleanest demo, use it as:

Hub overload/failure trigger

Because the document says push button can simulate hub congestion or failure.

⸻

Hardware-to-Backend Integration

Person 3 must coordinate with Person 1.

There are two possible methods.

Option A — Simple HTTP Bridge

This is easiest.

ESP32 can send HTTP directly to Person 1’s backend:

POST /hardware/scan

Payload

{

"parcel_id": "MED-104",

"hub_id": "HUB-A",

"scanner_id": "ESP32-HUB-A",

"rfid_verified": true,

"temperature_c": 24.3,

"tamper": false

}

Person 1 returns:

{

"status": "hardware_scan_received",

"requires_gps": true,

"gps_scan_url": "/scan/HUB-A?parcel_id=MED-104"

}

Then phone scan adds GPS.

⸻

Option B — MQTT

This is more aligned with the document’s stack.

MQTT topics:

packetflow/hub/HUB-A/scan

packetflow/hub/HUB-A/temperature

packetflow/hub/HUB-A/status

packetflow/hub/HUB-A/led

ESP32 publishes:

{

"parcel_id": "MED-104",

"hub_id": "HUB-A",

"scanner_id": "ESP32-HUB-A",

"rfid_verified": true,

"temperature_c": 24.3,

"tamper": false

}

Backend publishes LED response:

{

"hub_id": "HUB-A",

"parcel_id": "MED-104",

"decision": "ACCEPTED",

"led": "GREEN"

}

Best practical choice

Use this plan:

Primary: HTTP endpoint

Bonus: Mention MQTT architecture in slides

That way the demo is stable, but the architecture still looks professional.

⸻

Person 3 and Phone GPS Flow

The hardware itself does not give real location. The phone does.

Person 3 must work with Person 2 to use:

/scan/HUB-A?parcel_id=MED-104

Flow

1. RFID scans parcel

2. Phone opens QR scan page

3. Phone captures GPS

4. Frontend sends GPS to backend

5. Backend validates geofence

6. Dashboard updates

7. LED shows result

Person 3 must test

Phone opens scan page

GPS permission works

Valid HUB-A coordinate works

Fake far coordinate works

Backend receives scan

Dashboard updates

GPS fallback

If GPS permission fails, Person 2 should provide buttons:

Use valid HUB-A location

Use fake far-away location

Person 3 must know where these buttons are during demo.

⸻

Physical Demo Flows Person 3 Must Prepare

Flow 1 — Accepted SmartHub Scan

Action

Person 3 scans MED-104 RFID/QR at HUB-A.

Expected result

RFID verified

GPS near HUB-A

Temperature below 25°C

ImmuneNet passes all checks

LED green

Dashboard updates

Parcel becomes verified

Person 3 says

This is Proof-of-Movement. The system does not trust the scan just because it happened. It verifies identity, location, timestamp, route validity, temperature, and tamper state before accepting the movement.

⸻

Flow 2 — Fake Scan Block

Person 2 may click the button, but Person 3 should help explain the physical meaning.

Trigger

Fake scan from wrong location

Expected result

ImmuneNet blocks scan

Hub trust decays

Red alert appears

Movement claim is quarantined

Person 3 says

In a normal logistics system, this false scan would enter tracking history. Here, it is treated as a claim and rejected because the physical proof does not match the claimed hub.

⸻

Flow 3 — Cold-Chain Breach

Trigger options

Real sensor temperature increase

Dashboard Raise Temperature button

Push button mapped to breach

Expected result

Temperature crosses 25°C

Cold-chain check fails

PacketFlow reroutes to cold hub

Dashboard route changes

Person 3 says

Cold-chain is not a separate monitoring app here. It directly affects routing. The parcel moves differently because its condition changed.

⸻

Flow 4 — Hub Overload

Trigger

Person 3 presses button or Person 2 clicks:

Overload HUB-B

Expected result

AgentOps detects disruption

PacketFlow recalculates

Digital twin reroutes parcel

Person 3 says

This is why the SmartHub is not just a scanner. Every hub is also a live network node that can affect routing.

⸻

CAD and KiCAD Deliverables

The document says the final hardware story should not be “ESP32 on cardboard.” Person 3 must create deployable hardware design deliverables.

This is very important for top-class judging.

1. Smart Relay Hub CAD

Create a clean enclosure mockup.

Must show:

RFID scanner slot/zone

LED window

USB/power opening

Sensor opening

Push button

Mounting points

Hub ID label

Parcel scan area

Tools

Use any of these:

Tinkercad

Onshape

Fusion 360

Figma

Canva technical mockup

Even a clean Figma mockup is enough if it looks product-like.

Label it:

Smart Relay Hub — Deployable Checkpoint Node

⸻

2. Smart Parcel Tag CAD

Create a compact parcel tag mockup.

Must show:

QR/NFC label area

Temperature sensor opening

Tamper switch placement

Battery space

Parcel mounting area

Small LED indicator

Label it:

Smart Parcel Tag — Identity + Condition Monitor

⸻

3. Development Gateway CAD

Optional, but useful.

Show:

ESP32 or Raspberry Pi gateway

USB power

WiFi/MQTT connection

Backend bridge

This helps explain how real hardware talks to the system.

⸻

4. KiCAD / PCB Schematic Story

Person 3 does not need manufactured PCB.

But Person 3 must show a schematic/block diagram.

Smart Relay Hub schematic should include:

ESP32 module

RC522 RFID connector

DHT22/SHT31 connector

Green LED output

Red LED output

Push button input

Buzzer optional

Power/USB section

MQTT/WiFi communication

Smart Parcel Tag schematic should include:

ESP32-C3 or ESP32 module

Temperature sensor

Tamper switch

Battery connector

LED

QR/NFC label area

Slide line

The hackathon prototype uses dev modules, but the deployment design is already mapped as a Smart Relay Hub PCB and Smart Parcel Tag module.

This makes it look like a product roadmap, not a rough prototype.

⸻

Person 3 Slide Responsibilities

Person 3 owns the final slide deck coordination.

The document gives 10 slides. Person 3 should coordinate all slides but especially own:

Slide 1 — Title

Slide 2 — Problem

Slide 3 — Insight

Slide 7 — Hardware Proof

Slide 8 — Demo Highlights

Slide 9 — Impact and Scalability

Slide 10 — Vision

Person 1 should give content for:

Slide 5 — Architecture

Slide 6 — AI and Algorithms

Person 2 should give screenshots for:

Slide 4 — System Overview

Slide 8 — Demo Highlights

⸻

Slide-by-Slide Person 3 Plan

Slide 1 — Title

Content

PacketFlow ImmuneNet

TCP/IP for parcels. An immune system for trust.

FAR AWAY 2026 — Logistics & Transit

Team name

Visual

Parcel moving through hub network

Small SmartHub icon

Trust shield icon

⸻

Slide 2 — The Problem

Content

Two problems:

Rigid routing

Untrusted tracking

Explain:

Current systems track claims.

They do not prove whether movement was physically possible.

Visual

Two-column comparison:

Fixed route fails when hub fails

Fake scan accepted by normal tracking

⸻

Slide 3 — The Insight

Content

Parcels should move like packets.

But every hop must prove itself.

Killer framing

Internet routing made data movement resilient.

PacketFlow brings that idea to physical logistics, but adds Proof-of-Movement.

⸻

Slide 4 — System Overview

Person 2 helps with diagram.

Show five-part flow:

SwarmFlow → movement

PacketFlow → next-hop decision

Proof-of-Movement → handoff verification

ImmuneNet → block/reroute anomalies

AgentOps → autonomous disruption response

⸻

Slide 5 — Architecture

Person 1 gives technical content.

Show four layers:

Hardware/Input

Backend/Engine

AI/Intelligence

Frontend/Twin

Person 3 makes sure the diagram visually connects hardware to dashboard.

⸻

Slide 6 — AI and Algorithms

Person 1 owns explanation.

Person 3 ensures it includes:

PacketFlow score formula

ImmuneNet 6 checks

Trust scoring model

AgentOps replanning

Explainable decision sentence

⸻

Slide 7 — Hardware Proof

Person 3 owns fully.

Must include:

Photo of Smart Relay Hub

QR/RFID scan

Phone GPS

Temperature sensor

Green/red LED

CAD mockup

PCB/schematic mini callout

Slide line

This is what runs at every hub.

⸻

Slide 8 — Demo Highlights

Use screenshots from Person 2.

Four wow moments:

Hub failure reroute

AgentOps traffic/weather replanning

Fake scan blocked

Temperature breach reroute

This slide should look dramatic.

⸻

Slide 9 — Impact and Scalability

Show:

E-commerce

Pharma/healthcare

Food and dairy

Luxury goods

Disaster relief

Warehouses/campuses

Cross-border trade

Business model

SaaS dashboard per hub

API per parcel event

Smart Hub hardware kit

Cold-chain compliance report

Enterprise digital twin

Keep exact external numbers only if you have citations. Use safer wording if not.

⸻

Slide 10 — Vision

Final sentence

We are not tracking parcels. We are proving movement.

Visual

Full network:

Every hub

Every carrier

Every city

Every parcel movement verified

⸻

Person 3 Demo Script Responsibilities

Person 3 is the main presenter or presentation coordinator.

The demo title should be:

When a Parcel Becomes a Packet

5-minute demo timing

| Time | Scene | Person 3 responsibility |
| --- | --- | --- |
| 0:00–0:20 | Problem | Open with the trust problem |
| 0:20–0:45 | Create parcel | Let Person 2 click, Person 3 narrates |
| 0:45–1:15 | SmartHub scan | Person 3 performs hardware scan |
| 1:15–1:45 | Routing | Person 1 explains algorithm |
| 1:45–2:10 | Hub failure | Person 2 triggers, Person 3 narrates autonomy |
| 2:10–2:35 | Fake scan | Person 2 triggers, Person 1 explains block |
| 2:35–2:50 | Cold-chain | Person 3 triggers temperature/breach |
| 2:50–3:00 | Final line | Person 3 closes |

For a 5-minute version, add:

AgentOps traffic/weather disruption

City-scale comparison

⸻

Person 3 Opening Script

Use this:

Modern logistics systems track what was recorded. PacketFlow ImmuneNet verifies whether that movement could physically be true. We built a Smart Relay Hub that checks parcel identity, GPS proximity, temperature, and trust before a movement enters the network. The digital twin behind it shows how the same protocol scales to hubs, vans, drones, bots, and cold-chain routes.

⸻

Person 3 Hardware Scan Script

Use this during the scan:

This parcel is MED-104, a medicine shipment with a 45-minute SLA and a 25°C temperature limit. I am scanning it at HUB-A. The RFID verifies identity, the phone GPS proves the scanner is near the hub, and the temperature sensor checks cold-chain condition. Only after these checks pass does PacketFlow accept the movement and calculate the next hop.

⸻

Person 3 Cold-Chain Script

Use this:

Now we simulate a temperature breach. The parcel is no longer just late or early; its condition has changed. ImmuneNet marks this as cold-chain risk, and PacketFlow reroutes it to a cold-chain-safe hub. This is why cold-chain is not a separate alert in our system. It directly affects routing.

⸻

Person 3 Final Closing

Use this exact style:

The hardware on the table proves one trusted handoff. The digital twin proves how the same protocol scales across a city. We are not building another logistics tracker. We are building the trust layer for autonomous logistics. We are not tracking parcels. We are proving movement.

⸻

Person 3 Judge Q&A Prep

Person 3 should be ready for these questions.

Q1. Is this real hardware or just simulation?

Answer:

The Smart Relay Hub scan is real. RFID/QR identity, phone GPS geofence, temperature input, and LED trust signal are real. City-scale movement, drones, bots, traffic, and weather are simulated in the digital twin to show scale beyond one physical node.

⸻

Q2. Why not build a robot or drone?

Answer:

A robot would only prove locomotion. Our Smart Relay Hub proves the protocol. The real invention is not moving a box; it is verifying whether every movement claim can be trusted before routing continues.

⸻

Q3. What happens if RFID fails?

Answer:

We use QR fallback. The system is designed so no single component failure kills the demo or deployment.

⸻

Q4. What happens if GPS permission fails?

Answer:

We use preloaded scan coordinate buttons for demo fallback. In real deployment, the scan can be retried or validated through other Proof-of-Movement checks like timestamp physics, route graph validity, and scanner identity.

⸻

Q5. What happens if the temperature sensor fails?

Answer:

We use simulated breach fallback for the demo. In deployment, the temperature sensor can be part of the Smart Parcel Tag or Relay Hub, and the backend treats missing sensor input as lower confidence.

⸻

Q6. Why is this better than GPS tracking?

Answer:

GPS only shows location. PacketFlow verifies identity, GPS proximity, timestamp physics, route graph validity, temperature, tamper state, and hub trust before accepting the event.

⸻

Q7. Can it work without internet?

Answer:

Yes. The demo runs on localhost. FastAPI, SQLite, WebSocket, dashboard, and hardware scan flow work locally. AI explanation has a template fallback.

⸻

Q8. What is the deployable version?

Answer:

The deployable version is a Smart Relay Hub and Smart Parcel Tag. The hub verifies handoffs at checkpoints, and the tag carries parcel identity and condition data. We also prepared CAD and PCB architecture to show how this becomes a real product.

⸻

Person 3 Demo Reliability Plan

The document is clear: no single component failure should kill the presentation.

Person 3 owns this backup table.

| Failure | Backup |
| --- | --- |
| RFID reader fails | Use QR scan fallback |
| GPS permission fails | Use preloaded coordinate buttons |
| Temperature sensor fails | Use simulated breach button |
| AI API fails | Use template explanation fallback |
| WiFi/MQTT fails | Use direct backend scan form |
| Hardware fails completely | Show recorded hardware proof + run software demo live |
| Internet fails | Localhost demo still works |

Person 3 must test every fallback.

⸻

Person 3 Daily Work Plan

Day 1 — Hardware Planning + Component Testing

Build

Finalize hardware wiring plan

Test ESP32 power

Test LED blink

Test RFID reader

Test DHT22/SHT31 reading

Create parcel box concept

Create hardware label list

Start slide deck skeleton

Coordinate API payload with Person 1

Coordinate scan page URL with Person 2

Done when

RFID can read a tag.

Temperature sensor gives value.

LEDs can turn on/off.

Person 1 knows hardware payload.

Person 2 knows QR scan URL.

⸻

Day 2 — Hardware-to-Backend Scan

Build

ESP32 scan payload

POST /hardware/scan or MQTT publish

RFID tag mapped to MED-104

Temperature value included

Basic LED response logic

QR label generated

Phone scan page tested with Person 2

Done when

RFID scan reaches backend.

Backend receives MED-104.

Dashboard can show hardware scan event.

⸻

Day 3 — Proof-of-Movement Loop

Build

Phone GPS scan flow

Valid geofence test

Fake far-location test

Accepted scan LED green

Blocked scan LED red

Dashboard movement proof panel update

Done when

Real scan → GPS proof → backend decision → LED → dashboard update works.

⸻

Day 4 — Cold-Chain + Tamper + Hub Trigger

Build

Temperature breach method

Simulated breach fallback

Push button trigger

Optional tamper trigger

Physical labels on hub

Parcel box polished

Done when

Cold-chain breach can be shown reliably.

Tamper or hub overload can be triggered.

Hardware looks presentable.

⸻

Day 5 — CAD/KiCAD + Slide Hardware Proof

Build

Smart Relay Hub CAD mockup

Smart Parcel Tag CAD mockup

Schematic/block diagram

Hardware proof slide

Demo backup video first recording

Business/scalability slide draft

Done when

Slides show this is deployable hardware, not ESP32 on cardboard.

⸻

Day 6 — Integration + Full Demo Rehearsal

Build/Test

Full demo with Person 1 and Person 2

Accepted scan

Hub overload reroute

Fake scan block

Cold-chain breach

City-scale digital twin

Backup flows

Done when

Demo works end-to-end 3 times.

Every scene has a speaker and click owner.

⸻

Day 7 — Freeze + Presentation Polish

Do

Freeze hardware

Finalize labels

Record final backup video

Finalize slides

Practice 5 times

Prepare judge Q&A

Pack components

Prepare charger/power bank/USB cable

Prepare hotspot/local network plan

Done when

The team can demo without panic even if hardware fails.

⸻

Person 3 Physical Setup Checklist

Before demo:

ESP32 connected

RFID reader working

RFID tag attached to parcel

Temperature reading visible

LED green works

LED red works

QR label printed

Phone opens scan page

Backend URL correct

Dashboard open

Reset demo button tested

Power cable ready

Backup video ready

Slides ready

⸻

Person 3 Table Layout

Set up the table like this:

Left side:

Smart Relay Hub Node

Center:

Parcel MED-104 box

Right side:

Phone with scan page

Laptop/projector:

Dashboard digital twin

Behind/near laptop:

Slides and backup video ready

Make it visually clean.

No loose wires everywhere. Use tape, labels, and a small box/enclosure.

⸻

Person 3 Must Make Hardware Look Premium

Even if it is cardboard, presentation matters.

Do this

Cover breadboard with clean housing

Use printed labels

Use short wires if possible

Mount LEDs visibly

Place RFID reader under marked scan zone

Use a clean parcel box

Add QR label neatly

Use blue/white/green visual theme

Avoid this

Messy wires

Unlabeled components

Random cardboard

No explanation labels

Tiny unreadable QR

Loose sensor hanging awkwardly

The document says the final story should not be “ESP32 on cardboard.” Person 3 must physically enforce that.

⸻

Person 3’s Integration Contract with Person 1

Person 3 needs these from Person 1:

Endpoint 1

POST /hardware/scan

Request

{

"parcel_id": "MED-104",

"hub_id": "HUB-A",

"scanner_id": "ESP32-HUB-A",

"rfid_verified": true,

"temperature_c": 24.3,

"tamper": false

}

Expected response

{

"decision": "ACCEPTED",

"led": "GREEN",

"requires_gps": true,

"reason": "RFID and temperature captured. Awaiting phone GPS proof."

}

or final decision:

{

"decision": "BLOCKED",

"led": "RED",

"reason": "Scan blocked because scanner GPS was outside hub geofence."

}

⸻

Person 3’s Integration Contract with Person 2

Person 3 needs these from Person 2:

1. QR code URL

2. Scan page

3. GPS capture

4. Movement proof panel

5. Hardware event display

6. LED result display

7. Cold-chain panel

8. Demo buttons for fallback

Person 2 must provide these dashboard buttons

Scan at HUB-A

Use valid GPS

Use fake GPS

Raise Temperature

Trigger Tamper

Overload HUB-B

Reset Demo

Person 3 should know exactly where these are.

⸻

Person 3’s Final Deliverables

By the end, Person 3 must deliver:

1. Smart Relay Hub physical prototype

2. Parcel MED-104 physical box

3. RFID parcel identity proof

4. QR fallback label

5. Temperature proof or fallback trigger

6. Green/red LED trust signal

7. Phone GPS scan flow

8. Hardware-to-backend integration

9. Hardware-to-dashboard integration test

10. Smart Relay Hub CAD mockup

11. Smart Parcel Tag CAD mockup

12. PCB/schematic/block diagram

13. Slide deck coordination

14. Hardware proof slide

15. Demo highlight screenshots/video

16. Backup video

17. Judge Q&A sheet

18. Final timed demo script

19. Physical setup checklist

20. Fallback plan

⸻

Person 3 Priority Order

Build in this order:

1. LED test

2. RFID test

3. Temperature sensor test

4. Hardware scan payload

5. Backend integration

6. QR label

7. Phone GPS scan flow

8. LED decision response

9. Physical parcel box

10. SmartHub enclosure/labels

11. Cold-chain breach trigger

12. Push button trigger

13. CAD mockups

14. PCB/schematic diagram

15. Slides

16. Backup video

17. Rehearsal

This prevents getting stuck making pretty CAD before the actual demo loop works.

⸻

Person 3 Non-Negotiable Features

These must work:

Parcel box with QR/RFID identity

SmartHub physical node

Green/red LED

Real or fallback temperature breach

Phone GPS scan page

Hardware or manual scan reaches backend

Dashboard updates after scan

Backup video

Clean hardware labels

Demo script

Judge Q&A

If these work, the hardware story is strong.

⸻

Person 3 “Top-Class” Additions

These make the project feel 10/10.

1. Hardware label card beside device

Place a printed card:

Smart Relay Hub

Verifies:

1. Parcel identity

2. Scanner location

3. Timestamp plausibility

4. Route validity

5. Temperature condition

6. Tamper state

Green = trusted movement

Red = rejected claim

2. Small architecture card

Place another card:

This node is one hub.

The dashboard is the city-scale twin.

The backend is the trust/routing protocol.

3. QR fallback card

Keep visible:

RFID fails? Scan QR.

GPS fails? Use fallback coordinates.

Sensor fails? Use simulated breach.

This shows engineering maturity.

4. Product mockup slide

Show:

Prototype now → Deployable SmartHub kit → City micro-hub network

5. Demo backup video

Record:

Accepted scan

Fake scan block

Cold-chain reroute

Hub failure reroute

Keep it open and ready.

⸻

Person 3 Final Summary

Person 3 is responsible for making the project feel real, physical, polished, and top-class.

Person 1 makes the brain:

PacketFlow

ImmuneNet

Trust scoring

AgentOps

Person 2 makes the control room:

Digital twin

Dashboard

Alerts

Trust board

Metrics

Person 3 makes the proof:

SmartHub

RFID/QR

GPS

Temperature

LED trust signal

CAD/PCB story

Live demo

Slides

Q&A

The final message Person 3 must help the team prove is:

The physical hub proves one trusted handoff.

The digital twin proves city-scale movement.

PacketFlow decides the next hop.

ImmuneNet verifies the movement.

AgentOps reroutes automatically.

We are not tracking parcels. We are proving movement.